Tabla para poder hacer costraints del apartado 7.

NOTA: No estoy segura de la colocación de:

* Deliverable Final Report ( lo he colocado en las ultimas tareas, de validation)
* Milestone Project Completion ( no lo he colocado)

|  |  |  |
| --- | --- | --- |
| Activity | Deliverable and due date | Milestone and due date |
| 1.1 Development of the Project management plan | Project management plan | Project management plan |
| 1.2.1 Meetings ( monitoring of the Project) |  |  |
| 1.2.2 Task tracking and scheduling (monitoring of the Project) |  |  |
| 1.3 Annual reporting |  |  |
| 1.4 Project implementation of risk management |  |  |
| 2.1.1 Employment of the necessary staff |  |  |
| 2.1.2 Human resources management |  |  |
| 2.2 Financial plan |  |  |
| 2.3 Documentation management |  |  |
| 2.4 Periodic monitoring |  |  |
| 3.1 State of the art: Payloads | Payload state of the art | State of the art completion |
| 3.2 State of the art: Modular system | Modular system state of the art | State of the art completion |
| 3.3 State of the art: Urban development applications | Space Applications State of the Art | State of the art completion |
| 4.1.1 Payload preliminary design | Payload preliminary design | Payload preliminary design |
| 4.1.2 Modular system preliminary design | Modular system preliminary design | Modular system preliminary design |
| 4.1.3 Interaction platform preliminary design | Interaction platform preliminary design | Interaction platform preliminary design |
| 4.2.1 Payload final design | Payload final design | Payload final design |
| 4.2.2 Modular system final design | Modular system final design | Modular system final design |
| Sensor Data fusion software report |
| 4.2.3 Interaction platform final design | Interaction platform final design | Interaction platform final design |
| Data processing software report |
| 5.1 Technology demonstrator prototype manufacturing |  | Prototype manufacturing |
| 5.2 Payload validation | Validation | Individual systems testing |
| 5.3 Modular system validation | Validation | Individual systems testing |
| 5.4 Interaction platform validation | Validation | Individual systems testing |
| 5.5 Full system prototype validation | Validation | Full system testing |
| Final report |
| 5.6 Quality of the product | Validation |  |
| Final report |
| 6.1 Exploitation and business plan | Business plan | Business plan |
| 7.1 Dissemination and communication plan | Communication plan | Communication plan |
| 7.2 On-line dissemination activities | Communication plan | Communication plan |
| 7.3 Off-line dissemination activities | Communication plan | Communication plan |
| 7.4 Dissemination materials | Communication plan | Communication plan |