The budget calculation has been computed by taking into account staff, software and hardware costs.

The cost of the personnel involved in the project has been extracted from the amount of hours expected from every work package multiplied by the hourly rate of the employees needed for it, making a distinction between senior, average and junior staff.

Software costs have been directly extracted from their belonging developers, and has been implemented as an initial cost when computing the cumulative cost curve.

Hardware costs have been extracted either from their manufacturers or from estimations made by the business team.

In order to provide a clear view of what the cost evolution of the project will look like, the cumulative cost curve is shown. It can be seen how the initial cost is established over 0, due to the initial cost of software acquisition. The rest of the steps stand for hardware acquisition as well as prototype testing and auditing validations. The BAC is estimated at 3,52M€.

DEOS-UD subcontracting activities have been minimized thanks to an efficient and diverse stakeholder’s selection.

On the one hand, HIRO will subcontract the quality control of its processes and results to an auditing company and will also subcontract the project’s website development in order to ensure a quick launch of a professional site in which to publish its progress.

On the other hand Thales Alenia Space, one of the main stakeholders, will subcontract the manufacturing of the payload sensors along with the manufacturing of the modular system with the aim of providing DEOS-UD with high performance industry standards in manufacturing.

When it comes to quality, the six sigma philosophy has been implemented in order ensure high quality results. The six sigma philosophy seeks to improve the quality of the output of processes, and its backbone is DMAIC, which stands for Detect, Measure, Analyse, Improve and Control every single process inside DEOS-UD and by implementing these 5 phrases, this methodology will ensure high quality standards in the outputs of the project.

Risks evaluation has been made taking into account the probability of a risk to happen along with its impact on any key aspect of the project (budget, schedule or scope/quality). Having this information, each and every possible risk has been assessed with a rating from 1 to 5. A risk mitigation proposal has been made and then a second evaluation of the risk has been performed after having implemented the solution proposed. Both assessments are displayed in these matrix, the first one shows the risks identified while the second one shows the same risks after mitigation actions have been implemented. It can be clearly seen that both impact and probability of all the risks is significantly reduced after performing the mitigation actions. These actions include increasing communication between people and departments and training personnel to increase their performance and qualification, amongst many others.

Since communication is a key feature of a project and can settle the difference between success and failure, a solid communication management plan is needed. This has been summarized in the following communication matrix, which shows the type of communication needed in the formal aspects of the project in order for it to succeed. Weekly meetings are restricted to internal business status and technical and business status meetings, since they are of key importance to the development of the project. Monthly meetings are left for the steering and advisory committees meetings along with reports to stakeholders and project reports. The rest of communications are scheduled when needed or presented when available, such as conferences, trade shows or journal articles. Further internal communication procedures can be found in the proposal of the project.