## Slide 1
6. Costs
Chart: Days
Software initial expenses
Hardware acquisition for prototype validations
Late prototype validations & testing

## Slide 2: 7. Subcontracting activities
HIRO
  Quality Control
  Website development
  Auditing – EN ROJO: SON LO MISMO?
Thales Alenia Space (SAS)
  Manufacturing of payload sensors
  Manufacturing of modular system

## Slide 3: 8. Quality improvement approach
DMAIC
Define
Measure
Analyze
Improve
Control
Acceptance criteria
Iterations to be approved
Stakeholders satisfaction
Time to be approved
Number of defects
Detect origin of problem
Propose solutions
Implement approved solutions
Assure a correct implementation of solutions

## Slide 4: 9. Risk management plan
Risk assessment by
  Probability to happen
  Impact on budget, schedule or scope/quality
Risk rated from 1 to 5 (Green to red)
Risk mitigation proposal
Evaluation of risk after solution implementation

## Slide 5: Before mitigation actions
After mitigation actions

## Slide 6: 10. Communication management plan